CMS PORTAL 3-Day Development Sprint Plan WordPress-Style Content Management System

| Property | Details |
| --- | --- |
| Project | CMS Portal (Webpage & Blog Management) |
| Stack | Laravel + PHP + MySQL + TailwindCSS + JS |
| Duration | 3 Days (3 Developers) |
| Goal | Full admin panel for creating, editing & publishing content |
| Target Users | Non-technical content editors and administrators |

Purpose of this Document

This document is the single source of truth for your 3-day sprint. Each developer has a clearly assigned role with day-by-day tasks, file names, and merge instructions. Read your section carefully before writing any code.

Developer A → Backend + Database + Auth (Laravel core)

Developer B → Admin Panel UI (Views + TailwindCSS)

Developer C → Blog & Page Editor + Media (WYSIWYG + uploads)

# 1. Technology Stack & Tools

Every developer must install and confirm these tools before Day 1 begins. Do not skip this step.

| Tool / Library | Purpose | Install Command |
| --- | --- | --- |
| PHP 8.2+ | Server-side language | Via XAMPP or Laragon |
| Laravel 11 | PHP Framework (MVC) | composer create-project laravel/laravel cms-portal |
| MySQL 8.0 | Database | Included in XAMPP / Laragon |
| Composer | PHP package manager | getcomposer.org |
| Node.js + NPM | Frontend asset build | nodejs.org |
| TailwindCSS 3 | Utility-first CSS framework | npm install -D tailwindcss |
| Alpine.js | Lightweight JS interactions | npm install alpinejs |
| Trix or TinyMCE | WYSIWYG rich text editor | Via CDN or npm |
| Laravel Breeze | Auth scaffolding (login/register) | composer require laravel/breeze |
| Intervention Image | PHP image resize/compress | composer require intervention/image |
| Git | Version control | git-scm.com — everyone needs this |

Recommended Local Environment

Use Laragon (Windows) or Laravel Valet (Mac) for the smoothest Laravel experience.

XAMPP also works — just make sure mod_rewrite is enabled for Laravel URLs to work correctly.

All three developers should use the SAME PHP and Laravel version to prevent conflicts.

# 2. Database Schema (MySQL)

Developer A is responsible for creating all migrations. Developer B and C will use these tables via Laravel Eloquent — they do not need to write raw SQL.

## 2.1 Tables Overview

| Table Name | Managed By | Purpose |
| --- | --- | --- |
| users | Dev A | Admin accounts with roles |
| posts | Dev A / Dev C | Blog articles |
| pages | Dev A / Dev C | Static webpages |
| categories | Dev A | Blog post categories |
| tags | Dev A | Post tags (many-to-many) |
| post_tag | Dev A | Pivot table: posts ↔ tags |
| media | Dev C | Uploaded images and files |
| settings | Dev A | Global CMS settings (site name, etc.) |

## 2.2 Detailed Column Definitions

### users table

| Column | Type | Notes |
| --- | --- | --- |
| id | BIGINT UNSIGNED PK | Auto increment |
| name | VARCHAR(100) | Full name |
| email | VARCHAR(150) UNIQUE | Login email |
| password | VARCHAR(255) | Hashed (bcrypt) |
| role | ENUM('admin','editor') | Default: editor |
| created_at / updated_at | TIMESTAMP | Laravel auto-managed |

### posts table

| Column | Type | Notes |
| --- | --- | --- |
| id | BIGINT UNSIGNED PK | Auto increment |
| user_id | BIGINT FK → users.id | Author of the post |
| title | VARCHAR(255) | Post title |
| slug | VARCHAR(255) UNIQUE | URL-friendly version of title |
| content | LONGTEXT | Full HTML content from WYSIWYG |
| excerpt | TEXT NULL | Short summary for listing pages |
| featured_image | VARCHAR(255) NULL | Path to uploaded image |
| status | ENUM('draft','published','archived') | Default: draft |
| category_id | BIGINT FK → categories.id | Post category |
| meta_title | VARCHAR(255) NULL | SEO meta title |
| meta_description | TEXT NULL | SEO meta description |
| published_at | TIMESTAMP NULL | Publish date |
| created_at / updated_at | TIMESTAMP | Laravel auto-managed |

### pages table

| Column | Type | Notes |
| --- | --- | --- |
| id | BIGINT UNSIGNED PK | Auto increment |
| user_id | BIGINT FK → users.id | Creator |
| title | VARCHAR(255) | Page title |
| slug | VARCHAR(255) UNIQUE | e.g. 'about-us', 'contact' |
| content | LONGTEXT | Full HTML content |
| status | ENUM('draft','published') | Default: draft |
| template | VARCHAR(100) NULL | Optional blade template name |
| meta_title | VARCHAR(255) NULL | SEO |
| meta_description | TEXT NULL | SEO |
| created_at / updated_at | TIMESTAMP | Laravel auto-managed |

### categories table

| Column | Type | Notes |
| --- | --- | --- |
| id | BIGINT UNSIGNED PK | Auto increment |
| name | VARCHAR(100) | Category name |
| slug | VARCHAR(100) UNIQUE | URL slug |
| description | TEXT NULL | Optional description |
| created_at / updated_at | TIMESTAMP | Laravel auto-managed |

### media table

| Column | Type | Notes |
| --- | --- | --- |
| id | BIGINT UNSIGNED PK | Auto increment |
| user_id | BIGINT FK → users.id | Uploader |
| file_name | VARCHAR(255) | Original file name |
| file_path | VARCHAR(500) | Storage path in /storage/app/public |
| file_type | VARCHAR(50) | image/jpeg, image/png, etc. |
| file_size | INT | Size in bytes |
| created_at / updated_at | TIMESTAMP | Laravel auto-managed |

# 3. Laravel Project Folder Structure

All developers should understand this structure. Only touch files relevant to your role.

| Folder / File | Owner | Description |
| --- | --- | --- |
| app/Http/Controllers/ | Dev A + Dev C | All controller files |
| app/Models/ | Dev A | Eloquent models (Post, Page, User, etc.) |
| app/Http/Middleware/ | Dev A | Auth and role middleware |
| database/migrations/ | Dev A | All migration files |
| database/seeders/ | Dev A | Dummy data for testing |
| routes/web.php | Dev A | All web routes |
| resources/views/ | Dev B | All Blade template files |
| resources/views/layouts/ | Dev B | Master layout files |
| resources/views/admin/ | Dev B + Dev C | Admin panel views |
| resources/views/admin/posts/ | Dev C | Blog post views |
| resources/views/admin/pages/ | Dev C | Webpage views |
| resources/css/app.css | Dev B | TailwindCSS entry file |
| resources/js/app.js | Dev B | JS entry file |
| public/storage/ | Dev C | Symlinked uploads folder |
| .env | Dev A | DB credentials — never commit to Git |

# 4. Day-by-Day Sprint Plan

| DAY 1 | Foundation — Setup, Auth & Database All three developers work in parallel after initial project setup |
| --- | --- |

## Day 1 — Developer A: Backend & Database

Developer A sets up the Laravel project and shares it on Git. Everyone else clones it.

Developer A — Backend + Database Lead

1; Create Laravel project: composer create-project laravel/laravel cms-portal. 2; Initialize Git repository, create GitHub/GitLab repo, push first commit. 3; Configure .env file: set APP_NAME, DB_DATABASE, DB_USERNAME, DB_PASSWORD. 4; Install Laravel Breeze: composer require laravel/breeze && php artisan breeze:install blade. 5; Run: npm install && npm run build to compile default assets. 6; Create migration for users table — add 'role' column (ENUM: admin, editor). 7; Create migration for categories table with columns: id, name, slug, description, timestamps. 8; Create migration for tags table with columns: id, name, slug, timestamps. 9; Create migration for post_tag pivot table: post_id, tag_id (no timestamps). 10; Create migration for posts table with all columns listed in Section 2. 11; Create migration for pages table with all columns listed in Section 2. 12; Create migration for media table with all columns listed in Section 2. 13; Create migration for settings table: id, key (VARCHAR unique), value (TEXT), timestamps. 14; Run: php artisan migrate — fix any errors before telling others to clone. 15; Create Eloquent Models: Post, Page, Category, Tag, Media, Setting. 16; Define fillable arrays and relationships in each model (hasMany, belongsTo, etc.). 17; Create AdminMiddleware that checks if user role = 'admin' or 'editor'. 18; Register middleware in app/Http/Kernel.php as 'admin.auth'. 19; Create a DatabaseSeeder with one admin user: admin@cms.com / password: Admin@123. 20; Run: php artisan db:seed — confirm login works via /login route. 21; Create all resource controllers: PostController, PageController, MediaController, CategoryController, SettingController. 22; Define all routes in routes/web.php under Route::middleware(['auth', 'admin.auth'])->prefix('admin'). 23; Push all Day 1 work to Git branch: git checkout -b dev-a-day1 && git push.

## Day 1 — Developer B: Admin Panel UI

Clone the repo after Developer A pushes. Work only on views and layout.

Developer B — UI / Frontend Lead

1; Clone repository: git clone [repo-url] && cd cms-portal. 2; Install dependencies: composer install && npm install. 3; Configure TailwindCSS: update tailwind.config.js to scan all blade files in resources/views/**/*.blade.php. 4; Create resources/views/layouts/admin.blade.php — the master admin layout. 5; Admin layout must include: top navbar, left sidebar, main content slot, footer. 6; Sidebar navigation links: Dashboard, All Posts, New Post, All Pages, New Page, Media Library, Categories, Settings. 7; Use TailwindCSS classes only — no custom CSS unless unavoidable. 8; Create resources/views/admin/dashboard.blade.php — show 4 stat cards: Total Posts, Published Posts, Draft Posts, Total Pages. 9; Stat cards should use a clean grid layout (grid grid-cols-2 md:grid-cols-4 gap-6). 10; Create resources/views/admin/auth/login.blade.php — branded login page with email + password. 11; Style the login page to match the admin color scheme (not the default Breeze style). 12; Create resources/views/components/alert.blade.php — reusable success/error alert component. 13; Create resources/views/components/button.blade.php — reusable primary/secondary button. 14; Create resources/views/components/badge.blade.php — status badge (Published=green, Draft=yellow, Archived=red). 15; Run: npm run dev — make sure hot reload works and Tailwind compiles correctly. 16; Take screenshot of dashboard layout and share in team chat for review. 17; Push on branch: git checkout -b dev-b-day1 && git push.

## Day 1 — Developer C: Editor & Media Setup

Clone the repo after Developer A pushes. Focus on setting up the WYSIWYG editor and file upload infrastructure.

Developer C — Editor & Media Lead

1; Clone repository and install dependencies (same as Dev B). 2; Research and choose WYSIWYG editor: TinyMCE (free API key) or Trix (no key needed). 3; Create resources/js/editor.js — initialize WYSIWYG on any textarea with id='content'. 4; Configure editor options: heading formats (H1-H4), bold, italic, lists, links, image upload button. 5; Run: php artisan storage:link — creates public/storage symlink for uploaded files. 6; Create app/Http/Controllers/MediaController.php with methods: index, upload, destroy. 7; In MediaController@upload: validate file (image only, max 2MB), store to storage/app/public/uploads/, save record to media table. 8; Create resources/views/admin/media/index.blade.php — grid of all uploaded images. 9; Each image card should show: thumbnail, file name, file size, delete button. 10; Create a reusable media picker modal (Alpine.js): opens a popup, lists uploaded images, returns selected image URL. 11; Test the file upload by creating a simple test HTML form and posting to the upload route. 12; Create app/Http/Controllers/SlugController.php with a method that auto-generates slug from title via AJAX. 13; Slug generation: lowercase, replace spaces with hyphens, strip special characters. 14; Create resources/views/admin/posts/create.blade.php — the new post form (layout only, no save logic yet). 15; Post form should include: Title input, Slug (auto-generated), WYSIWYG editor, Status dropdown, Featured image picker, Category dropdown, Excerpt textarea. 16; Make sure WYSIWYG editor renders correctly inside the admin layout. 17; Push on branch: git checkout -b dev-c-day1 && git push.

End of Day 1 — Merge Checkpoint

Before ending Day 1: Dev A merges all three branches into 'main' and resolves any conflicts.

All team members then pull latest main: git pull origin main

Confirm: Login works, Dashboard shows, WYSIWYG loads, DB tables exist.

If anything is broken, fix it before starting Day 2.

| DAY 2 | Core Features — CRUD for Posts & Pages Build all create, read, update, delete functionality |
| --- | --- |

## Day 2 — Developer A: Backend CRUD Logic

Developer A — Backend + Database Lead

1; Pull latest from main: git pull origin main. 2; Implement PostController@index: fetch all posts paginated (15/page), eager load user and category. 3; Implement PostController@create: pass categories list to the view for dropdown. 4; Implement PostController@store: validate all fields, auto-generate slug if blank, save post, attach tags, redirect with success message. 5; Validation rules for posts: title (required, max 255), content (required), status (required, in:draft,published,archived), category_id (required, exists:categories,id). 6; Implement PostController@edit: find post by ID, pass to view with categories and selected tags. 7; Implement PostController@update: validate, update post, sync tags (use $post->tags()->sync($request->tags)). 8; Implement PostController@destroy: delete post, remove featured image from storage. 9; Implement PageController with same pattern: index, create, store, edit, update, destroy. 10; Implement CategoryController: index, store, update, destroy (no dedicated create/edit pages — use modals). 11; Implement SettingController@index and @update: read/write to settings table using key-value. 12; Create a helper function: generateSlug($title) in app/Helpers/helpers.php — auto-load via composer.json. 13; Create a policy: PostPolicy — only admin can delete posts, editors can only edit their own posts. 14; Register PostPolicy in AuthServiceProvider. 15; Implement search in PostController@index: filter by title or status using request query string. 16; Write form request classes: StorePostRequest and StorePageRequest for clean validation. 17; Push on branch: git checkout -b dev-a-day2 && git push.

## Day 2 — Developer B: Admin Panel List & Detail Views

Developer B — UI / Frontend Lead

1; Pull latest from main. 2; Create resources/views/admin/posts/index.blade.php — posts list table. 3; Posts table columns: Title, Author, Category, Status (badge), Published Date, Actions (Edit / Delete). 4; Add search bar at top: filters by title or status on form submit (GET method). 5; Add pagination links at the bottom using Laravel's $posts->links() with Tailwind styling. 6; Create resources/views/admin/posts/edit.blade.php — identical to create form but pre-filled with post data. 7; Create resources/views/admin/pages/index.blade.php — pages list table with same structure as posts. 8; Create resources/views/admin/pages/create.blade.php — form: Title, Slug, Content (WYSIWYG), Status, SEO fields. 9; Create resources/views/admin/pages/edit.blade.php — pre-filled edit form. 10; Create resources/views/admin/categories/index.blade.php — list + inline add form + delete button. 11; Categories page: no separate create page, use a simple form at the top of the list page. 12; Create resources/views/admin/settings/index.blade.php — key/value settings form. 13; Settings page should show: Site Name, Site Description, Posts Per Page, Admin Email fields. 14; Add confirmation dialog on all Delete buttons using Alpine.js x-data and x-show. 15; Add visual feedback: success toast notification after save (use Alpine.js with auto-dismiss after 3 seconds). 16; Make all tables responsive using Tailwind overflow-x-auto wrapper. 17; Push on branch: git checkout -b dev-b-day2 && git push.

## Day 2 — Developer C: Post/Page Editor Save & Media Manager

Developer C — Editor & Media Lead

1; Pull latest from main. 2; Wire up the Post create form: connect form action to PostController@store route (POST /admin/posts). 3; Add CSRF token to all forms: @csrf Blade directive. 4; Add method spoofing where needed: @method('PUT') for edit forms. 5; Implement featured image selector: clicking 'Select Image' opens media picker modal. 6; Media picker modal: shows all uploaded images in a grid, clicking one sets hidden input value to image URL, closes modal. 7; Implement AJAX slug generator: on title input blur, send AJAX request to SlugController, update slug field. 8; Wire up the Page create form: connect to PageController@store (POST /admin/pages). 9; Add tag input field to post form: allow comma-separated tags or multi-select dropdown. 10; Implement tag auto-complete: as user types, show suggestions from existing tags via AJAX. 11; Add SEO section to post/page forms: collapsible panel with Meta Title and Meta Description fields. 12; Add character counter to Meta Description field (max 160 chars) using Alpine.js. 13; Implement Media Library delete: DELETE request to MediaController@destroy, confirm before delete. 14; Add bulk delete to Media Library: checkboxes + 'Delete Selected' button. 15; Test complete post creation flow: fill form → save → see in list → edit → update → delete. 16; Test complete page creation flow: same as above. 17; Push on branch: git checkout -b dev-c-day2 && git push.

End of Day 2 — Merge Checkpoint

Dev A merges dev-a-day2, dev-b-day2, dev-c-day2 into main.

Test: Create a post with an image, edit it, change status to Published, then delete it.

Test: Create a page, publish it, edit the content in WYSIWYG, save.

Known merge conflict area: routes/web.php — Dev A resolves manually.

All team members pull latest main after merge.

| DAY 3 | Polish — Frontend Preview, SEO & Final Testing Public-facing routes, cleanup, bug fixes and deployment prep |
| --- | --- |

## Day 3 — Developer A: Public Routes, SEO & Security

Developer A — Backend + Database Lead

1; Pull latest from main. 2; Create PublicController with methods: home (blog listing), showPost (single post), showPage (static page). 3; Add public routes in routes/web.php (no auth middleware): GET /, GET /blog/{slug}, GET /pages/{slug}. 4; PublicController@home: fetch only published posts, paginated, pass to public view. 5; PublicController@showPost: find post by slug where status=published, abort(404) if not found. 6; PublicController@showPage: find page by slug where status=published, abort(404) if not found. 7; Add meta tags output in public views using dynamic SEO fields from post/page. 8; Implement image storage cleanup: when a post is deleted, also delete the featured image file. 9; Add rate limiting to public routes to prevent scraping: Route::middleware('throttle:60,1'). 10; Add XSS protection: make sure all user-generated content is sanitized before saving (use HTMLPurifier or Laravel's e() helper in views). 11; Review all routes for missing auth middleware — no admin route should be publicly accessible. 12; Create a 404 custom page: resources/views/errors/404.blade.php. 13; Create a 500 custom page: resources/views/errors/500.blade.php. 14; Add .env.example file with all required keys (no real values) for easy setup by others. 15; Write README.md: project overview, setup steps, seeder credentials, route list. 16; Push on branch: git checkout -b dev-a-day3 && git push.

## Day 3 — Developer B: Public Frontend & Final UI Polish

Developer B — UI / Frontend Lead

1; Pull latest from main. 2; Create resources/views/layouts/public.blade.php — public-facing master layout. 3; Public layout: header with site name + nav, main content area, footer. 4; Create resources/views/public/home.blade.php — blog listing page. 5; Blog listing: grid of post cards (title, excerpt, featured image, category badge, published date, Read More link). 6; Create resources/views/public/post.blade.php — single blog post view. 7; Post view: full title, featured image, published date, author name, category, HTML content (use {!! $post->content !!}), back to blog link. 8; Create resources/views/public/page.blade.php — static page view (title + HTML content). 9; Add meta title and description output in public layout <head> using @yield or @stack. 10; Ensure the admin panel sidebar active link highlights correctly (add 'active' class based on current URL). 11; Audit all views for consistent spacing, font sizes, and colors using Tailwind. 12; Run final npm run build to produce production-ready assets. 13; Test responsiveness: check dashboard, post list, post editor, public blog on mobile viewport (375px). 14; Fix any layout breaks on mobile. 15; Push on branch: git checkout -b dev-b-day3 && git push.

## Day 3 — Developer C: End-to-End Testing & Bug Fixes

Developer C — Editor & Media Lead

1; Pull latest from main. 2; Perform complete User Flow Test 1 (Admin): Login → Create Category → Create Post with image → Publish → View on public blog. 3; Perform complete User Flow Test 2 (Editor): Login as editor → Create Page → Publish → View on public site. 4; Perform complete User Flow Test 3 (Media): Upload 5 images → Use one in a post → Delete another from media library. 5; Test WYSIWYG editor: check bold, italic, headings, links, bullet lists all render correctly after save. 6; Test slug generation: change post title, confirm slug updates automatically via AJAX. 7; Test validation errors: submit empty post form, confirm all error messages display correctly under each field. 8; Test 404: visit /blog/non-existent-slug and confirm 404 page shows. 9; Test permissions: login as editor, try to delete another editor's post, confirm it is blocked. 10; Check all delete actions: post, page, category, media — confirm they work and items disappear from lists. 11; Check pagination: create more than 15 posts, confirm pagination links appear and work. 12; Document all bugs found in a bugs.txt file with: Bug description, Steps to reproduce, Severity (High/Medium/Low). 13; Fix any High severity bugs yourself or assign to relevant developer. 14; Verify the media picker modal works end-to-end: open → select image → image URL populates in form. 15; Confirm SEO meta tags are outputting correctly by viewing page source on a published post. 16; Push on branch: git checkout -b dev-c-day3 && git push.

End of Day 3 — Final Merge & Delivery

Dev A performs the final merge of all Day 3 branches into main.

Full regression test: repeat all user flow tests on the merged version.

Tag the release: git tag v1.0.0 && git push origin v1.0.0

Deliverable: Working CMS portal with admin login, post/page CRUD, media uploads, and public blog.

# 5. Git Workflow & Merge Instructions

Using Git correctly is critical. If done wrong, you will overwrite each other's work. Follow these rules exactly.

## 5.1 Branch Naming Convention

| Branch | Used By | Purpose |
| --- | --- | --- |
| main | All | Stable, merged code only — never commit directly |
| dev-a-day1 | Dev A | Day 1 backend work |
| dev-b-day1 | Dev B | Day 1 UI work |
| dev-c-day1 | Dev C | Day 1 editor work |
| dev-a-day2 | Dev A | Day 2 backend work |
| dev-b-day2 | Dev B | Day 2 UI work |
| dev-c-day2 | Dev C | Day 2 editor work |
| dev-a-day3 | Dev A | Day 3 backend work |
| dev-b-day3 | Dev B | Day 3 UI work |
| dev-c-day3 | Dev C | Day 3 testing work |

## 5.2 Daily Git Commands — Every Developer

Run these commands every morning before starting work:

Morning Routine (run every day before coding)

git checkout main

git pull origin main

git checkout -b dev-[your-letter]-day[N]

Then code your tasks. At the end of the day:

git add .

git commit -m "Day N: Brief description of what you built"

git push origin dev-[your-letter]-day[N]

Notify Developer A in the team chat that your branch is ready to merge.

## 5.3 Merge Process — Developer A Only

Developer A is the only person who merges into main. Do this at the end of each day.

- git checkout main

- git pull origin main

- git merge dev-b-dayN — merge Developer B's branch

- If conflict: open the conflicting file, manually keep both changes, then git add . && git commit

- git merge dev-c-dayN — merge Developer C's branch

- Resolve any new conflicts

- git push origin main

- git tag dayN-complete -m "Day N merge complete"

- Message the team: main is updated, please pull

## 5.4 Common Conflict Files & How to Resolve

| File | Who Usually Changes It | Resolution Strategy |
| --- | --- | --- |
| routes/web.php | Dev A + Dev C | Keep ALL routes from both developers — combine them |
| resources/views/layouts/admin.blade.php | Dev B + Dev C | Keep Dev B structure, apply Dev C changes inside @yield slots |
| resources/js/app.js | Dev B + Dev C | Import both — combine import statements |
| tailwind.config.js | Dev B only | Accept Dev B's version |
| composer.json | Dev A only | Accept Dev A's version, run composer install after |

# 6. Complete Routes Reference

All routes are defined in routes/web.php by Developer A. Other developers use these exact route names in their Blade views using route() helper.

## 6.1 Admin Routes (require auth + admin.auth middleware)

| Method | URI | Controller Method | Route Name |
| --- | --- | --- | --- |
| GET | /admin/dashboard | DashboardController@index | admin.dashboard |
| GET | /admin/posts | PostController@index | admin.posts.index |
| GET | /admin/posts/create | PostController@create | admin.posts.create |
| POST | /admin/posts | PostController@store | admin.posts.store |
| GET | /admin/posts/{id}/edit | PostController@edit | admin.posts.edit |
| PUT | /admin/posts/{id} | PostController@update | admin.posts.update |
| DELETE | /admin/posts/{id} | PostController@destroy | admin.posts.destroy |
| GET | /admin/pages | PageController@index | admin.pages.index |
| GET | /admin/pages/create | PageController@create | admin.pages.create |
| POST | /admin/pages | PageController@store | admin.pages.store |
| GET | /admin/pages/{id}/edit | PageController@edit | admin.pages.edit |
| PUT | /admin/pages/{id} | PageController@update | admin.pages.update |
| DELETE | /admin/pages/{id} | PageController@destroy | admin.pages.destroy |
| GET | /admin/media | MediaController@index | admin.media.index |
| POST | /admin/media/upload | MediaController@upload | admin.media.upload |
| DELETE | /admin/media/{id} | MediaController@destroy | admin.media.destroy |
| GET | /admin/categories | CategoryController@index | admin.categories.index |
| POST | /admin/categories | CategoryController@store | admin.categories.store |
| DELETE | /admin/categories/{id} | CategoryController@destroy | admin.categories.destroy |
| GET | /admin/settings | SettingController@index | admin.settings.index |
| POST | /admin/settings | SettingController@update | admin.settings.update |
| GET | /admin/slug | SlugController@generate | admin.slug.generate |

## 6.2 Public Routes (no auth required)

| Method | URI | Controller Method | Route Name |
| --- | --- | --- | --- |
| GET | / | PublicController@home | public.home |
| GET | /blog/{slug} | PublicController@showPost | public.post |
| GET | /pages/{slug} | PublicController@showPage | public.page |

# 7. Daily Progress Checklist

Use this as your team standup guide. Check off items at the start and end of each day.

## Day 1 Checklist

| # | Task | Owner | Done? |
| --- | --- | --- | --- |
| 1 | Laravel project created and pushed to Git | Dev A | ☐ |
| 2 | All team members cloned the repo | All | ☐ |
| 3 | All migrations created and run successfully | Dev A | ☐ |
| 4 | Admin user seeded and login works | Dev A | ☐ |
| 5 | Admin layout (sidebar + navbar) built | Dev B | ☐ |
| 6 | Dashboard view with stat cards rendered | Dev B | ☐ |
| 7 | WYSIWYG editor loads in the browser | Dev C | ☐ |
| 8 | File upload route functional (test via Postman or form) | Dev C | ☐ |
| 9 | Day 1 branches merged into main by Dev A | Dev A | ☐ |

## Day 2 Checklist

| # | Task | Owner | Done? |
| --- | --- | --- | --- |
| 1 | PostController full CRUD working | Dev A | ☐ |
| 2 | PageController full CRUD working | Dev A | ☐ |
| 3 | Posts list page with search and pagination | Dev B | ☐ |
| 4 | Pages list page working | Dev B | ☐ |
| 5 | Post form saves correctly with WYSIWYG content | Dev C | ☐ |
| 6 | Featured image picker works in post/page form | Dev C | ☐ |
| 7 | Slug auto-generation via AJAX working | Dev C | ☐ |
| 8 | Day 2 branches merged into main by Dev A | Dev A | ☐ |

## Day 3 Checklist

| # | Task | Owner | Done? |
| --- | --- | --- | --- |
| 1 | Public blog listing page shows published posts | Dev A / B | ☐ |
| 2 | Single post public view works with correct content | Dev A / B | ☐ |
| 3 | Static page public view works | Dev A / B | ☐ |
| 4 | All 3 user flow tests passed | Dev C | ☐ |
| 5 | Mobile responsiveness verified | Dev B | ☐ |
| 6 | All High severity bugs fixed | Dev C | ☐ |
| 7 | SEO meta tags output correctly in <head> | Dev A | ☐ |
| 8 | README.md written with setup instructions | Dev A | ☐ |
| 9 | Final merge into main and v1.0.0 tag created | Dev A | ☐ |

# 8. Team Communication Rules

You are three fresh developers working fast. Good communication prevents wasted hours.

Rule 1 — Never commit directly to main

All work goes on your named branch. Developer A merges into main at end of day only.

If you accidentally push to main, immediately notify the team and roll back.

Rule 2 — Notify before changing shared files

Shared files: routes/web.php, admin.blade.php layout, tailwind.config.js, composer.json

If you need to change these, tell the team in chat first so Dev A can plan the merge.

Rule 3 — Block dependencies first

Developer B and C depend on routes defined by Developer A.

Developer A must push working routes to main before B and C start wiring up forms on Day 2.

Agreed time: Dev A pushes routes by 10 AM each day.

Rule 4 — Report blockers immediately

If you are stuck for more than 30 minutes, message the team. Do not silently struggle.

Fresh developers: it is normal to get stuck. Ask for help early so it does not block others.

Rule 5 — Test before pushing

Never push code that causes a PHP error, broken layout, or failed migration.

Run: php artisan route:list to verify routes are registered correctly.

Run: php artisan config:clear && php artisan cache:clear after .env changes.

# 9. Deliverables Summary

At the end of Day 3, the team must deliver the following:

| Deliverable | Description |
| --- | --- |
| Admin Login System | Secure login with role-based access (admin and editor roles) |
| Blog Post Management | Full CRUD for posts with rich text editor, categories, tags, and featured images |
| Webpage Management | Full CRUD for static pages with WYSIWYG editor and SEO fields |
| Media Library | Upload, view, and delete images; media picker usable inside post/page forms |
| Category Management | Add, list, and delete blog categories |
| Settings Page | Editable site name, description, and other global options |
| Public Blog | Publicly accessible blog listing and single post pages |
| Public Pages | Publicly accessible static page URLs |
| Responsive Admin UI | TailwindCSS admin panel works on desktop and mobile |
| Clean Git History | Organized branches, meaningful commits, tagged v1.0.0 release |
| README Documentation | Setup guide, seed credentials, route list in README.md |

Build fast. Communicate clearly. Merge carefully. Good luck, team. You have got this.